W A Y P O O L

Progress report

24 October 2026   ·   Build 2.5.0   ·   Android, available for testing now

# Where things stand

WayPool has moved from a working prototype to a real product with a real server behind it. The difference matters more than it sounds.

Until recently, the app ran entirely on the phone it was installed on. Two people using it saw two unrelated worlds — a sender could book a parcel and the hub would never know. It looked finished, and could not actually be used by more than one person at a time.

That is now solved. Bookings, prices, hand-over codes and photographs all live on a server. A parcel booked on one phone appears on another. The product can now be tested by real people, and a build is ready for them today.

# What works end to end

A parcel can be sent from Bangalore to Mysore and tracked the whole way:

- Sign in with an email address. A six-digit code arrives by email.

- Book a parcel — size, contents, hubs, receiver. The price is calculated by the server, so what is shown is what is charged.

- Drop it at a hub. The hub scans the code on the sender’s phone, photographs the parcel, and enters a code only the sender has.

- A traveller claims the job from a shared board and collects it with another code.

- It arrives, the destination hub takes it in, and the receiver collects it with a code of their own.

Every one of those five hand-overs requires a code and a photograph. Neither is optional, and the app cannot skip a step or repeat one.

This is verified automatically: an automated test walks the entire journey on every change — 101 checks in total — including the cases that matter most, such as attempting to deliver a parcel nobody collected, reusing a code, or two travellers claiming the same job at the same moment. All pass.

# Recently completed

| New identity | A new mark — a “W” drawn as a road dipping through two pools. The previous logo was inherited from an earlier name and quietly still spelled it. |
| --- | --- |
| A faster opening | The launch sequence was a 6.6-second film. It is now 2.2 seconds and draws the logo. A launch screen is paid for on every single open; the second viewing of a film is already too long. |
| A guided tour | Four short cards on first use, tailored to whether someone is sending, driving or running a hub. |
| Online payments | A payment link opens the customer’s own bank or wallet app. Crucially, only the payment provider can mark a parcel as paid — the app cannot. |
| Push notifications | The server can now wake a phone when a parcel moves, rather than the sender having to open the app to find out. |
| Account deletion | Required by Google Play, and it genuinely deletes. |

# Honest position on what is not finished

Three things are deliberately incomplete, and it is better to say so now.

Carpooling is not connected to the server. Parcel delivery is complete; the ride-sharing half still runs only on the phone. Testers should be pointed at parcels. This is the largest remaining piece of work.

Payments are built but not switched on. The system is finished and tested; it needs a payment gateway account, which requires a registered business and a bank account. Until then the app is clear on screen that settlement is not live.

A finding worth flagging PayPal cannot process domestic payments within India — it withdrew from that market in April 2021 and now handles only cross-border payments. It therefore cannot charge a customer in Bangalore for a delivery to Mysore. The system has been built so that an Indian gateway (Razorpay) handles domestic payments, with PayPal available for overseas customers. No rework is needed; it is a matter of which account is connected.

Push notifications need a Firebase account — about ten minutes of setup, after which they work without further development.

# What is needed to reach public release

Three of these are administrative, not technical.

| Play account | A Google Play developer account — $25, one time. The app package name in.waypool.app is already registered and the signing key verified. |
| --- | --- |
| Legal pages | A privacy policy and terms of service at a public address. Google requires both. The account-deletion page they must link to is already live. |
| Payment gateway | Needs business registration and a bank account. |
| Twelve testers | For fourteen consecutive days. Google requires this before any new app can be released publicly. The clock only runs once testing begins, and cannot be shortened. |

# Recommended next step

Begin testing this week. The app is ready, the download link is live, and the fourteen-day requirement is the only part of this timeline that cannot be compressed, parallelised or paid for. Everything outstanding above can be completed while that period runs.

Testers install from:

dikkiconnect-mail.vercel.app/download

Everything described as working has been verified against the live system rather than assumed. The one step not yet confirmed is a sign-in performed on a physical handset, which requires access to the recipient’s inbox.